Patient Triage Agent

Software Requirements Specification (SRS) + A-to-Z Phase Execution Plan

For Google Antigravity Hackathon / Agentic AI Project

Prepared for a 2-member team: alternating phase handoff model

Version 1.0 | Date: May 13, 2026

Medical safety note: This is a triage decision-support prototype. It does not diagnose, prescribe, or replace licensed clinical judgment.

# Table of Contents

1. Executive Summary

2. Challenge Alignment

3. Medical Safety Positioning

4. Product Vision and Scope

5. Stakeholders, Personas, and Use Cases

6. System Overview and Architecture

7. Functional Requirements

8. Non-Functional Requirements

9. Data Sources and Data Models

10. Triage Decision Logic

11. Agentic Workflow and Action Chain

12. UX/UI Specification

13. Backend API Specification

14. Security, Privacy, and Audit Requirements

15. Testing and Validation Plan

16. Project Folder Structure

17. Tools, Installation, and Setup

18. Two-Member Phase Execution Plan

19. Antigravity Prompt Library

20. Demo Plan and Submission Checklist

21. Risks, Limitations, and Future Scope

22. References

# 1. Executive Summary

The Patient Triage Agent is a mobile-first, agentic clinical decision-support prototype for emergency department triage. A nurse or doctor enters patient demographics, symptoms, vitals, wait time, risk factors, and short notes. The system returns a triage priority, reasoning, missing-data warnings, contradiction flags, recommended next actions, and simulated execution logs.

The project is designed for a two-member student team using Google Antigravity as the central development and orchestration platform. Antigravity must produce visible artifacts such as task plans, implementation plans, screenshots, recordings, test outputs, decision traces, tool-call evidence, and recovery logs. This is critical because the challenge does not reward a basic app only; it rewards an agentic system that moves from input to insight to action.

This plan intentionally avoids building a real medical diagnostic device. The prototype must be presented as clinical decision support for demonstration only. It provides urgency prioritization, not a diagnosis. The safest product line is: “The agent assists triage staff by highlighting acuity, risks, missing data, and next operational actions. Final responsibility stays with licensed clinical staff.”

| Item | Decision |
| --- | --- |
| Project name | Patient Triage Agent |
| Recommended app name | TriageFlow AI |
| Domain | Emergency department triage / hospital queue prioritization |
| Primary user | Triage nurse / emergency doctor |
| Mandatory platform | Google Antigravity for agent orchestration, development trace, verification artifacts |
| Mobile app | Flutter |
| Backend | FastAPI Python |
| Database | SQLite for prototype; optional Firebase/Supabase later |
| AI logic | Rule-based triage engine + optional LLM explanation layer |
| Key demo value | Patient input -> triage level -> contradiction/missing data handling -> action chain -> outcome simulation |

# 2. Challenge Alignment

The original challenge asks for an Autonomous Content-to-Action Agent that ingests multiple content sources, extracts insights, resolves conflicting evidence, generates 3–5 interconnected actions, simulates execution, handles partial failure, and visualizes outcome changes. The Patient Triage Agent maps cleanly to these requirements by treating each patient case as a multi-source operational signal.

| Challenge Requirement | Patient Triage Agent Implementation |
| --- | --- |
| Multi-source ingestion | Structured form, vitals stream, nurse note, queue CSV, bed/doctor availability JSON, hospital triage policy PDF/text, mock ambulance feed |
| Insight extraction | Urgency level, abnormal vitals, red-flag symptoms, deterioration trend, risk factors, missing fields |
| Temporal analysis | Vitals worsening over time, wait-time breach, complaint/arrival spike, bed availability decline |
| Contradiction detection | Patient says no breathing issue but SpO2 is low; nurse note says severe chest pain but symptom checklist is empty; stale vitals conflict with latest vitals |
| Noise filtering | Duplicate patient entries, stale vitals, non-clinical notes, incomplete or low-confidence data |
| Insight resolution | Do not force priority when key data conflicts; ask for recheck vitals or clinician verification |
| 3–5 connected actions | Assign priority, alert clinician, route patient, reserve resource, schedule reassessment |
| Constraint-based decisions | Doctor availability, bed availability, wait-time limits, alert deadline, missing vitals, API rate limit |
| Failure recovery | Alert fails -> retry -> fallback local queue/SMS draft; missing data -> clarification action; bed unavailable -> escalate |
| Outcome visualization | Before/after queue position, risk score, expected wait time, alerts sent, resource status, audit log |

# 3. Medical Safety Positioning

This section is non-negotiable. The project must be framed as a supervised decision-support prototype. It must not claim to diagnose disease, prescribe treatment, replace clinical judgment, or be safe for real patient care without formal clinical validation.

| Safety Rule | Implementation Requirement |
| --- | --- |
| No diagnosis | Output says “possible risk indicators” and “triage priority,” not disease diagnosis. |
| Human override | Every result screen has “Clinician must confirm” and “Override priority” option. |
| Emergency escalation | Red-flag symptoms and unstable vitals automatically trigger immediate clinician alert. |
| Missing data handling | If vitals are missing, system asks for vitals instead of producing high-confidence priority. |
| Low-confidence handling | Low confidence routes to “manual triage required.” |
| Auditability | All inputs, score components, actions, failures, and overrides are logged. |
| No real PHI in demo | Use synthetic patient names and mock data only. |

Triage levels may be inspired by common 5-level emergency triage systems such as the Emergency Severity Index, which is used to prioritize emergency department patients by acuity and expected resource needs. However, this project must not claim official ESI certification or clinical equivalence. Use “ESI-inspired” or “5-level triage prototype.”

Digital health systems should also be designed with health-system workflow, safety, and governance in mind. The WHO classifies digital health interventions as tools that support health sector needs; this project is best positioned as provider-facing decision support, not patient self-diagnosis.

# 4. Product Vision and Scope

## 4.1 Vision Statement

TriageFlow AI helps emergency staff prioritize patients faster, more consistently, and more transparently by combining symptoms, vitals, queue pressure, and resource availability into an explainable triage action plan.

## 4.2 Problem Statement

In many hospitals, emergency departments face overcrowding, long waits, insufficient staffing, and manual prioritization pressure. A patient with severe risk can wait too long if information is incomplete, contradictory, or buried in notes. The project solves this as a prototype by giving the triage staff a structured, explainable, and auditable urgency assessment.

## 4.3 In Scope

Mobile app for nurse/doctor triage entry.

Mock patient queue and resource dashboard.

Rule-based triage priority engine with transparent scoring.

Contradiction and missing-data detection.

Action chain generation and simulated execution.

Failure recovery simulation.

Antigravity trace/log evidence.

README, SRS, demo script, and video plan.

## 4.4 Out of Scope

Real diagnosis or treatment recommendation.

Real hospital deployment.

Real patient data storage.

Integration with official hospital EHR systems.

Regulatory approval or clinical validation.

Replacement of nurse/doctor decision-making.

# 5. Stakeholders, Personas, and Use Cases

| Stakeholder | Need | How App Helps |
| --- | --- | --- |
| Triage nurse | Fast prioritization during patient rush | Structured form, risk flags, action suggestions |
| Emergency doctor | Know who needs immediate attention | Critical alerts, top-risk queue, reasoning summary |
| Hospital admin | Improve queue visibility and audit | Dashboard metrics, logs, resource pressure view |
| Patient/family | Fairer and faster triage | Indirect benefit through urgency-based prioritization |
| Hackathon judge | Visible agentic reasoning and outcome | Demo shows reasoning, action chain, failure recovery, measurable before/after |

## 5.1 Primary Use Cases

| Use Case ID | Name | Actor | Summary | Expected Output |
| --- | --- | --- | --- | --- |
| UC-01 | Evaluate new patient | Nurse | Enter demographics, symptoms, vitals, notes | Priority level, risk score, reasoning, next actions |
| UC-02 | Detect critical patient | Nurse/Doctor | Patient has red flags such as chest pain + unstable vitals | Critical alert and immediate action chain |
| UC-03 | Handle missing vitals | Nurse | Symptoms entered but BP/SpO2 missing | Clarification action and manual review status |
| UC-04 | Resolve contradiction | Nurse | Text note conflicts with structured form or stale vitals | Contradiction warning and verification action |
| UC-05 | Simulate queue update | System | Priority assigned and action executed | Patient moves in queue; logs update |
| UC-06 | Recover from failed alert | System | Doctor alert API fails | Retry, fallback, and logged recovery |

# 6. System Overview and Architecture

The architecture should remain simple enough for a student team but strong enough to satisfy the challenge. Keep the AI logic deterministic where possible. Use optional LLM only for explanation phrasing, not for final safety-critical priority decisions.

Mobile App (Flutter)

|

| HTTP REST API

v

Backend (FastAPI)

|

|-- Ingestion Service

|-- Triage Engine

|-- Contradiction Service

|-- Action Planner

|-- Constraint Checker

|-- Execution Simulator

|-- Recovery Service

|-- Outcome Service

|

SQLite / JSON mock data / logs

|

Antigravity Artifacts

(task plan, implementation plan, tool calls, screenshots, test output, recovery evidence)

| Layer | Responsibility | Recommended Files |
| --- | --- | --- |
| Flutter UI | Screens, forms, queue, result cards, action timeline | mobile/lib/screens, mobile/lib/widgets |
| API Service | Calls backend endpoints and handles errors | mobile/lib/services/api_service.dart |
| Backend API | REST endpoints and request validation | backend/app/main.py |
| Triage Engine | Priority scoring and red-flag logic | backend/app/services/triage_engine.py |
| Contradiction Engine | Find conflicts and missing data | backend/app/services/contradiction_service.py |
| Planner | Generate action chain | backend/app/services/planner_service.py |
| Executor | Simulate action execution and state changes | backend/app/services/executor_service.py |
| Recovery | Retry/fallback/rollback | backend/app/services/recovery_service.py |
| Logs | Decision trace and action logs | backend/app/logs/*.json |

# 7. Functional Requirements

| ID | Requirement | Description | Priority |
| --- | --- | --- | --- |
| FR-001 | Patient intake form | System shall allow entry of patient name/code, age, sex, pregnancy status, symptoms, duration, vitals, pain score, wait time, and notes. | High |
| FR-002 | Vitals validation | System shall validate BP, HR, RR, temperature, SpO2, consciousness level, and pain score. | High |
| FR-003 | Red-flag detection | System shall immediately flag severe symptoms or unstable vitals as critical/emergency. | Critical |
| FR-004 | Priority assignment | System shall assign one of five prototype triage levels: Red, Orange, Yellow, Green, Blue. | Critical |
| FR-005 | Reasoning explanation | System shall show why a priority was assigned using input evidence and scoring components. | High |
| FR-006 | Missing data detection | System shall warn when key fields are missing and reduce confidence. | High |
| FR-007 | Contradiction detection | System shall detect conflicting evidence across structured fields, notes, previous vitals, and queue records. | High |
| FR-008 | Temporal deterioration | System shall detect worsening vitals or excessive wait time. | High |
| FR-009 | Action chain generation | System shall generate 3–5 connected actions after triage. | Critical |
| FR-010 | Constraint checking | System shall consider doctor availability, bed availability, alert deadline, missing data, and queue pressure. | High |
| FR-011 | Action execution simulation | System shall simulate each action and update visible system state. | Critical |
| FR-012 | Failure recovery | System shall retry or fallback when notification/resource update fails. | Critical |
| FR-013 | Outcome dashboard | System shall show before/after queue position, expected wait time, risk score, and resource state. | High |
| FR-014 | Audit logs | System shall log input, score, contradictions, actions, failures, recovery, and overrides. | Critical |
| FR-015 | Clinician override | System shall allow manual override of priority with reason. | High |
| FR-016 | Demo mode | System shall include synthetic demo cases and one-click full run. | High |
| FR-017 | Antigravity evidence export | System shall store/generated artifacts summary for demo submission. | High |

# 8. Non-Functional Requirements

| NFR ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-001 | Performance | Triage result should return quickly for demo. | < 2 seconds local backend |
| NFR-002 | Reliability | App should not crash on missing fields. | Graceful error + guidance |
| NFR-003 | Explainability | Every priority must show evidence and reason. | Mandatory |
| NFR-004 | Safety | Low confidence and conflicts must route to manual review. | Mandatory |
| NFR-005 | Privacy | Demo must use synthetic patients only. | Mandatory |
| NFR-006 | Usability | Nurse should complete form quickly. | < 60 seconds for demo case |
| NFR-007 | Maintainability | Backend services separated by responsibility. | Clear modules |
| NFR-008 | Portability | Run locally on Windows with Android emulator/phone. | Required |
| NFR-009 | Auditability | All decisions and actions persist in JSON logs. | Required |
| NFR-010 | Security | No API keys committed. | Required .env.example only |

# 9. Data Sources and Data Models

## 9.1 Required Demo Data Sources

| Source | Type | Example | Purpose |
| --- | --- | --- | --- |
| Patient intake form | Structured JSON | Age, symptoms, vitals | Main triage input |
| Nurse note | Unstructured text | “Patient looks pale, severe chest pain” | Extract hidden risk signals |
| Vitals history | Time-series JSON/CSV | Previous HR/SpO2 readings | Detect deterioration |
| Patient queue | CSV/table | Arrival time, current wait, queue position | Operational constraint |
| Resource dashboard | JSON/table | Available doctors, beds, oxygen, ECG availability | Action feasibility |
| Hospital triage policy | PDF/text mock | Red-flag rules and response targets | Policy grounding |
| Ambulance/arrival feed | JSONL mock real-time feed | Incoming critical case | Queue pressure simulation |

## 9.2 Core Data Model: PatientCase

{

"case_id": "CASE-001",

"patient_code": "PT-001",

"age": 58,

"sex": "female",

"pregnant": false,

"chief_complaint": "chest pain and shortness of breath",

"symptoms": ["chest_pain", "shortness_of_breath", "sweating"],

"duration_minutes": 45,

"pain_score": 9,

"vitals": {

"heart_rate": 124,

"systolic_bp": 88,

"diastolic_bp": 56,

"respiratory_rate": 28,

"spo2": 89,

"temperature_c": 37.4,

"consciousness": "alert"

},

"nurse_note": "Patient appears pale and anxious. Severe chest pressure.",

"arrival_time": "2026-05-13T18:30:00+05:00",

"current_wait_minutes": 22

}

## 9.3 Core Data Model: TriageResult

{

"case_id": "CASE-001",

"priority_level": "RED",

"priority_label": "Critical - immediate clinician review",

"risk_score": 0.94,

"confidence": 0.88,

"red_flags": ["low_spo2", "hypotension", "severe_chest_pain"],

"contradictions": [],

"missing_fields": [],

"reasoning": [

"SpO2 is below safe threshold",

"Systolic BP is low",

"Severe chest pain with sweating and shortness of breath"

],

"recommended_actions": ["alert_doctor", "move_to_resus", "prepare_ecg", "reserve_oxygen", "reassess_in_5_min"]

}

# 10. Triage Decision Logic

Use a hybrid engine: hard safety rules first, then scoring. The hard rules prevent a dangerous case from being downgraded by a weighted average. The weighted score helps differentiate non-critical cases.

| Priority | Color | Meaning in Prototype | Target Response |
| --- | --- | --- | --- |
| Level 1 | Red | Critical / immediate life threat suspected | Immediate clinician review |
| Level 2 | Orange | Emergency / high risk but not full critical | Very urgent review |
| Level 3 | Yellow | Urgent / stable but needs timely care | Prioritized queue |
| Level 4 | Green | Semi-urgent / lower risk | Standard queue |
| Level 5 | Blue | Non-urgent / routine care | Lowest queue priority |

## 10.1 Hard Red-Flag Rules

If any critical rule is true, the engine must return Red or Orange regardless of weighted score. The thresholds below are simplified for prototype demonstration and must be reviewed by clinicians before any real use.

| Rule ID | Condition | Minimum Priority | Action |
| --- | --- | --- | --- |
| RF-001 | SpO2 very low or severe breathing difficulty | Red | Immediate alert + oxygen resource check |
| RF-002 | Severe chest pain with sweating/shortness of breath | Red/Orange | Immediate doctor alert + ECG resource check |
| RF-003 | Very low systolic BP or shock signs | Red | Move to resuscitation area |
| RF-004 | Unconscious/confused/seizure | Red | Immediate clinician alert |
| RF-005 | Severe trauma/bleeding/burns | Red | Trauma pathway action |
| RF-006 | Pregnancy with bleeding/severe pain | Orange/Red | OB/emergency alert |
| RF-007 | Infant with high fever/lethargy | Orange/Red | Pediatric urgent review |

## 10.2 Weighted Risk Score

risk_score =

0.35 * vitals_risk

+ 0.25 * symptom_risk

+ 0.15 * vulnerable_patient_risk

+ 0.10 * pain_duration_risk

+ 0.10 * wait_time_risk

+ 0.05 * resource_pressure_risk

confidence =

1.0

- missing_data_penalty

- contradiction_penalty

- stale_data_penalty

| Score Range | Default Priority |
| --- | --- |
| 0.85–1.00 | Red |
| 0.70–0.84 | Orange |
| 0.45–0.69 | Yellow |
| 0.25–0.44 | Green |
| 0.00–0.24 | Blue |

## 10.3 Contradiction Examples

| Contradiction | Detection Logic | Resolution Action |
| --- | --- | --- |
| Form says no breathing issue but SpO2 is 88 | Symptom false + abnormal vital | Ask nurse to recheck SpO2; do not downgrade |
| Nurse note says severe chest pain but checklist empty | NLP/text keyword conflicts with structured field | Mark checklist incomplete; prioritize based on high-risk note |
| Old vitals normal, latest vitals abnormal | Timestamp comparison | Use latest vitals; mark old vitals stale |
| Patient marked low pain but note says severe distress | Pain score vs note severity mismatch | Ask clarification; reduce confidence |
| Doctor availability says zero but action plan routes to doctor | Resource constraint conflict | Escalate to available senior nurse / alternate path |

# 11. Agentic Workflow and Action Chain

The system should be demonstrated as an agentic workflow, not a single prediction. The agent must analyze, decide, act, verify, recover, and update state.

Step 1: Ingest patient case + queue + resource data

Step 2: Validate fields and detect missing/invalid values

Step 3: Extract risk signals from symptoms, vitals, and nurse note

Step 4: Detect contradictions and stale evidence

Step 5: Assign triage priority with confidence

Step 6: Generate connected action chain

Step 7: Check resource/time constraints

Step 8: Simulate action execution

Step 9: Handle failures with retry/fallback/rollback

Step 10: Show before/after operational outcome

## 11.1 Standard Action Chain

| Action No. | Action | When Triggered | Expected State Change |
| --- | --- | --- | --- |
| 1 | Validate/recheck critical vitals | Missing/contradictory/abnormal vitals | Confidence improves or manual review required |
| 2 | Assign triage priority | Every case | Patient queue priority updated |
| 3 | Alert clinician | Red/Orange cases | Doctor/nurse notified |
| 4 | Route patient to care area | Based on priority and resource availability | Bed/area reserved or fallback route created |
| 5 | Schedule reassessment | If wait continues or risk is non-zero | Follow-up timer/log created |

## 11.2 Failure Recovery Scenarios

| Failure | System Behavior | Visible Demo Evidence |
| --- | --- | --- |
| Doctor alert API fails | Retry once; fallback to local urgent queue/SMS draft | Execution log shows failed -> retry -> fallback |
| Vitals missing | Create clarification task; reduce confidence; block final high-confidence result | Missing data banner |
| Resource unavailable | Choose alternate action: manual escalation or queue supervisor alert | Constraint card shows infeasible action modified |
| Contradictory data | Do not force conclusion; ask nurse verification | Contradiction card + action item |
| Backend timeout | Flutter shows retry and mock fallback in demo mode | Error state visible |

# 12. UX/UI Specification

The app should look like a clean hospital operations dashboard. It must be simple enough for a nurse to understand quickly but rich enough to impress judges.

| Screen | Purpose | Main Components |
| --- | --- | --- |
| Splash/Home | Start demo and explain app value | Run demo, New patient, Queue dashboard |
| Patient Intake | Enter patient data | Form fields, vitals inputs, symptom chips, nurse note |
| Triage Result | Show priority and reasoning | Priority color card, risk score, confidence, red flags |
| Contradiction & Missing Data | Show safety checks | Contradiction cards, missing data warnings, recheck button |
| Action Chain | Show agent plan | Timeline of 3–5 actions, feasibility badges |
| Execution Simulation | Show actions executing | Step status, failure/retry/fallback logs |
| Queue Dashboard | Show before/after outcome | Queue order, wait time, high-risk count |
| Antigravity Logs | Show demo evidence | Decision trace, tool calls summary, artifacts list |

## 12.1 Color System

| Priority | Color | UI Meaning |
| --- | --- | --- |
| Red | #D32F2F | Critical |
| Orange | #F57C00 | Emergency |
| Yellow | #FBC02D | Urgent |
| Green | #388E3C | Semi-urgent |
| Blue | #1976D2 | Non-urgent |
| Gray | #757575 | Unknown/manual review |

## 12.2 Patient Intake Fields

| Field | Type | Required | Validation |
| --- | --- | --- | --- |
| Patient code | Text | Yes | No real patient name in demo |
| Age | Number | Yes | 0–120 |
| Sex | Dropdown | Yes | Female/Male/Other/Unknown |
| Pregnancy status | Boolean | Conditional | Required if applicable |
| Chief complaint | Text | Yes | Minimum 3 characters |
| Symptoms | Multi-select chips | Yes | At least one |
| Pain score | 0–10 slider | Yes | 0–10 |
| Duration | Number | Yes | Minutes/hours |
| Vitals | Numeric group | Recommended | Warn if missing |
| Nurse note | Text area | Optional but encouraged | Extract keywords |

# 13. Backend API Specification

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /health | GET | Backend health check |
| /api/demo/cases | GET | Return synthetic demo cases |
| /api/triage/evaluate | POST | Evaluate one patient case |
| /api/queue | GET | Return current queue state |
| /api/actions/plan | POST | Generate action chain |
| /api/actions/execute | POST | Simulate action execution |
| /api/outcome | GET | Return before/after metrics |
| /api/logs | GET | Return decision/action logs |
| /api/demo/run-full | POST | One-click full demo pipeline |

## 13.1 Example Request

POST /api/triage/evaluate

Content-Type: application/json

{

"case_id": "CASE-001",

"age": 58,

"sex": "female",

"pregnant": false,

"chief_complaint": "chest pain and shortness of breath",

"symptoms": ["chest_pain", "shortness_of_breath", "sweating"],

"pain_score": 9,

"duration_minutes": 45,

"vitals": {

"heart_rate": 124,

"systolic_bp": 88,

"diastolic_bp": 56,

"respiratory_rate": 28,

"spo2": 89,

"temperature_c": 37.4,

"consciousness": "alert"

},

"nurse_note": "Patient appears pale and anxious. Severe chest pressure.",

"current_wait_minutes": 22

}

## 13.2 Example Response

{

"priority_level": "RED",

"priority_label": "Critical - immediate clinician review",

"risk_score": 0.94,

"confidence": 0.88,

"red_flags": ["low_spo2", "hypotension", "severe_chest_pain"],

"reasoning": [

"SpO2 is low",

"Systolic BP is low",

"Severe chest pain and shortness of breath are high-risk symptoms"

],

"contradictions": [],

"missing_fields": [],

"action_chain": [

{"step": 1, "name": "Recheck vitals", "status": "planned"},

{"step": 2, "name": "Alert emergency doctor", "status": "planned"},

{"step": 3, "name": "Move patient to resus/urgent care area", "status": "planned"},

{"step": 4, "name": "Reserve oxygen/ECG resource", "status": "planned"},

{"step": 5, "name": "Schedule reassessment in 5 minutes", "status": "planned"}

]

}

# 14. Security, Privacy, and Audit Requirements

Pakistan currently does not have a fully enacted GDPR-style general data protection statute comparable to many other jurisdictions, but proposed personal data protection frameworks and PECA-related privacy/security obligations make privacy-aware design important. For this academic prototype, avoid real patient data entirely.

| Requirement | Implementation |
| --- | --- |
| Synthetic data only | Use PT-001, PT-002 etc. No real names, CNICs, phone numbers, addresses. |
| No secrets in repo | Use .env.example and .gitignore. |
| Local logs only | Store demo logs under backend/app/logs. |
| Audit trail | Every decision includes timestamp, input summary, score, actions, recovery. |
| Role-aware UI | Prototype roles: nurse, doctor, admin. |
| Human override | Override logs require reason. |
| Data deletion | Add clear logs button for demo. |

# 15. Testing and Validation Plan

| Test Type | What to Test | Example |
| --- | --- | --- |
| Unit tests | Scoring and red-flag rules | Low SpO2 returns Red/Orange |
| Contradiction tests | Structured vs note conflict | Checklist no chest pain, note severe chest pain |
| Missing data tests | Vitals absent | Confidence lowered + clarification action |
| Action planner tests | 3–5 actions generated | Red case gets alert + route + reassess |
| Constraint tests | No doctor available | Fallback escalation created |
| Recovery tests | Alert fails | Retry + fallback logged |
| API tests | FastAPI endpoints | /api/demo/run-full returns full result |
| Flutter tests | UI does not crash | Empty fields show validation |
| Demo tests | End-to-end run | One-click demo works smoothly |

## 15.1 Golden Demo Cases

| Case | Input Pattern | Expected Output |
| --- | --- | --- |
| CASE-001 Critical chest pain | Older patient, chest pain, low BP, low SpO2 | Red + immediate alert + resource reservation |
| CASE-002 Moderate fever | Adult fever, stable vitals, pain 4 | Yellow/Green + standard queue |
| CASE-003 Missing vitals | Symptoms entered but vitals missing | Manual review + clarification action |
| CASE-004 Contradiction | No breathing symptom but SpO2 low | Orange/Red + recheck SpO2 |
| CASE-005 Pediatric risk | Infant fever/lethargy | Orange/Red + pediatric urgent alert |

# 16. Project Folder Structure

patient-triage-agent/

|

|-- backend/

|   |-- app/

|   |   |-- main.py

|   |   |-- config.py

|   |   |-- models/

|   |   |   |-- patient_models.py

|   |   |   |-- triage_models.py

|   |   |   |-- action_models.py

|   |   |   |-- log_models.py

|   |   |-- services/

|   |   |   |-- triage_engine.py

|   |   |   |-- contradiction_service.py

|   |   |   |-- planner_service.py

|   |   |   |-- constraint_service.py

|   |   |   |-- executor_service.py

|   |   |   |-- recovery_service.py

|   |   |   |-- outcome_service.py

|   |   |-- data/

|   |   |   |-- demo_cases.json

|   |   |   |-- queue.csv

|   |   |   |-- resources.json

|   |   |   |-- vitals_history.json

|   |   |   |-- triage_policy_mock.txt

|   |   |-- logs/

|   |       |-- decision_trace.json

|   |       |-- action_execution_log.json

|   |       |-- antigravity_trace_summary.md

|   |-- tests/

|   |-- requirements.txt

|

|-- mobile/

|   |-- lib/

|   |   |-- main.dart

|   |   |-- screens/

|   |   |-- widgets/

|   |   |-- models/

|   |   |-- services/api_service.dart

|   |   |-- theme/

|

|-- docs/

|   |-- SRS.docx

|   |-- architecture.md

|   |-- demo_script.md

|   |-- cost_latency_analysis.md

|   |-- limitations.md

|   |-- screenshots/

|

|-- demo/

|   |-- demo_video.mp4

|   |-- demo_inputs/

|   |-- demo_outputs/

|

|-- .agent/

|   |-- rules/patient-triage-safety.md

|

|-- README.md

|-- .gitignore

|-- .env.example

# 17. Tools, Installation, and Setup

| Tool | Purpose | Install/Use Notes |
| --- | --- | --- |
| Google Antigravity | Core agentic IDE and orchestration evidence | Use Review-driven development and approve commands carefully |
| Chrome | Required for Antigravity browser features | Install latest stable Chrome |
| Git + GitHub | Version control and collaboration | Use phase branches |
| Python 3.11+ | Backend | Use virtual environment |
| FastAPI + Uvicorn | Backend API | Local REST API |
| Flutter SDK | Mobile app | Android build |
| Android Studio | Emulator and SDK tools | Use emulator or physical Android phone |
| Postman/Thunder Client | API testing | Optional |
| OBS Studio | Demo recording | 3–5 minute video |

## 17.1 Setup Commands

# Backend setup

cd backend

python -m venv .venv

# Windows

.venv\Scripts\activate

# macOS/Linux

source .venv/bin/activate

pip install -r requirements.txt

uvicorn app.main:app --reload

# Flutter setup

cd mobile

flutter pub get

flutter run

# Useful checks

flutter doctor

python -m pytest

# 18. Two-Member Phase Execution Plan

Working model: Member 1 and Member 2 work in alternating phases. Each member must commit, push, and hand off cleanly. No member should silently rewrite the other member’s work. Every phase has a Definition of Done.

| Phase | Owner | Main Work | Completion |
| --- | --- | --- | --- |
| 0 | Both | Setup, repo, Antigravity safety rules | 5% |
| 1 | Member 1 | SRS, architecture, data models, safety rules | 15% |
| 2 | Member 2 | Flutter UI skeleton and UX system | 25% |
| 3 | Member 1 | Backend API, mock data, triage engine base | 40% |
| 4 | Member 2 | Contradiction/missing-data logic + UI connection preparation | 55% |
| 5 | Member 1 | Action planner, constraints, simulation, recovery | 72% |
| 6 | Member 2 | Mobile-backend integration and dashboard polish | 85% |
| 7 | Member 1 | Testing, README, Antigravity artifacts, documentation | 95% |
| 8 | Member 2 | Demo video, final polish, submission package | 100% |

## Phase 0 — Setup and Antigravity Safety

| Field | Value |
| --- | --- |
| Owner | Both |
| Completion after phase | 5% |

### Tasks

Install Antigravity, Chrome, Git, Python, Flutter, Android Studio.

Open project in Antigravity workspace.

Enable Review-driven development.

Create .gitignore and .env.example.

Confirm backend and mobile folders run at least hello-world level.

Create .agent/rules/patient-triage-safety.md.

### Deliverables / Definition of Done

Project opens in Antigravity

flutter doctor checked

backend hello route works

GitHub branches agreed

Safety rules file exists

### Handoff Message Template

Phase completed: Phase 0 — Setup and Antigravity Safety

Owner: Both

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 1 — Requirements, Architecture, and Data Contract

| Field | Value |
| --- | --- |
| Owner | Member 1 |
| Completion after phase | 15% |

### Tasks

Write/confirm SRS and architecture.md.

Define triage levels, red flags, scoring formula, safety disclaimers.

Create backend data models: PatientCase, Vitals, TriageResult, ActionStep, ExecutionLog.

Create synthetic demo cases and resource data.

Create API contract for Member 2.

### Deliverables / Definition of Done

docs/architecture.md

backend/app/models/*.py

backend/app/data/demo_cases.json

backend/app/data/resources.json

API contract section in README

### Handoff Message Template

Phase completed: Phase 1 — Requirements, Architecture, and Data Contract

Owner: Member 1

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 2 — Flutter UX/UI Skeleton

| Field | Value |
| --- | --- |
| Owner | Member 2 |
| Completion after phase | 25% |

### Tasks

Build mobile screens using mock data.

Create home, intake, result, action chain, queue, logs screens.

Create reusable widgets and color-coded priority cards.

Add form validation UI but not backend logic yet.

Save screenshots.

### Deliverables / Definition of Done

Mobile app runs

All screens navigate

Mock triage result visible

Priority colors visible

docs/screenshots updated

### Handoff Message Template

Phase completed: Phase 2 — Flutter UX/UI Skeleton

Owner: Member 2

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 3 — Backend API and Triage Engine Base

| Field | Value |
| --- | --- |
| Owner | Member 1 |
| Completion after phase | 40% |

### Tasks

Implement FastAPI endpoints.

Implement triage hard-rule engine.

Implement weighted risk score.

Implement confidence calculation.

Return deterministic JSON responses.

Add pytest tests for golden cases.

### Deliverables / Definition of Done

/health works

/api/triage/evaluate works

/api/demo/cases works

pytest passes for core scoring

### Handoff Message Template

Phase completed: Phase 3 — Backend API and Triage Engine Base

Owner: Member 1

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 4 — Contradiction, Missing Data, and Evidence Resolution

| Field | Value |
| --- | --- |
| Owner | Member 2 |
| Completion after phase | 55% |

### Tasks

Implement missing data detector.

Implement contradiction detector.

Implement stale vitals detection.

Add explanation cards in UI mock/integration preparation.

Add tests for contradictions.

### Deliverables / Definition of Done

Contradiction service works

Missing data warnings returned

UI cards available

Tests added

### Handoff Message Template

Phase completed: Phase 4 — Contradiction, Missing Data, and Evidence Resolution

Owner: Member 2

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 5 — Action Chain, Constraints, Simulation, Recovery

| Field | Value |
| --- | --- |
| Owner | Member 1 |
| Completion after phase | 72% |

### Tasks

Implement action planner.

Implement resource constraints.

Simulate action execution with step-by-step logs.

Force one alert failure for demo.

Implement retry, fallback, and rollback.

Generate before/after outcome metrics.

### Deliverables / Definition of Done

3–5 actions generated

Failure recovery visible

/api/actions/execute works

/api/outcome works

Logs stored

### Handoff Message Template

Phase completed: Phase 5 — Action Chain, Constraints, Simulation, Recovery

Owner: Member 1

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 6 — Mobile Backend Integration

| Field | Value |
| --- | --- |
| Owner | Member 2 |
| Completion after phase | 85% |

### Tasks

Create Flutter ApiService.

Connect intake form to backend.

Connect result, action chain, outcome, logs screens.

Add loading/error/retry states.

Add demo mode fallback.

### Deliverables / Definition of Done

Full app flow works

Backend errors handled

Outcome dashboard connected

Demo button works

### Handoff Message Template

Phase completed: Phase 6 — Mobile Backend Integration

Owner: Member 2

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 7 — QA, README, Antigravity Evidence

| Field | Value |
| --- | --- |
| Owner | Member 1 |
| Completion after phase | 95% |

### Tasks

Run backend tests and Flutter checks.

Write README and docs.

Collect Antigravity artifacts.

Create cost/latency analysis.

Create limitations and safety section.

### Deliverables / Definition of Done

README complete

docs complete

Test evidence captured

Antigravity trace summary created

### Handoff Message Template

Phase completed: Phase 7 — QA, README, Antigravity Evidence

Owner: Member 1

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

## Phase 8 — Demo Video and Submission

| Field | Value |
| --- | --- |
| Owner | Member 2 |
| Completion after phase | 100% |

### Tasks

Record 3–5 minute demo video.

Show app flow and Antigravity evidence.

Polish UI copy.

Create final submission folder.

Check all challenge deliverables.

### Deliverables / Definition of Done

demo_video.mp4

submission folder

final screenshots

final GitHub repo clean

### Handoff Message Template

Phase completed: Phase 8 — Demo Video and Submission

Owner: Member 2

Branch name:

Commit hash:

Files changed:

How to run/test:

What is complete:

Known issues:

Next member instructions:

# 19. Antigravity Prompt Library

Use these prompts directly inside Antigravity. Before each phase, paste the relevant prompt into Agent Manager. Ask Antigravity to produce a plan artifact first. Review the plan before allowing file edits or terminal commands.

Global Antigravity Rules Prompt

You are working on Patient Triage Agent, a mobile-first clinical decision-support prototype.

This is not a diagnosis tool and not a replacement for licensed clinical judgment.

Use Google Antigravity as the central development platform.

Always use review-driven development.

Do not run destructive commands without asking.

Do not delete existing files unless I explicitly approve.

Do not store real patient data.

Use synthetic demo data only.

Every clinical output must include uncertainty, reasoning, and clinician confirmation language.

Every Red/Orange priority must generate an action chain.

Every contradiction or missing critical field must generate a clarification/manual-review action.

Produce artifacts: task plan, implementation plan, test results, screenshots or walkthrough notes, and recovery trace where relevant.

Phase 0 Setup Prompt

Act as a senior setup engineer and Antigravity workflow auditor.

Inspect this project structure without deleting anything.

Set up a safe development workflow for a two-member Patient Triage Agent project.

Create or verify:

- .gitignore

- .env.example

- README.md skeleton

- backend/requirements.txt

- mobile/pubspec.yaml status

- .agent/rules/patient-triage-safety.md

Use review-driven development.

Ask before running terminal commands.

Output:

1. Setup checklist

2. Files created/modified

3. Commands to run backend

4. Commands to run Flutter

5. Risks or missing tools

Phase 1 Requirements and Architecture Prompt

Act as a senior agentic AI engineer, medical safety analyst, and software architect.

Build the requirements and architecture foundation for Patient Triage Agent.

The app is a supervised emergency triage decision-support prototype, not a diagnosis system.

Tasks:

1. Create docs/architecture.md.

2. Define 5 prototype priority levels: Red, Orange, Yellow, Green, Blue.

3. Define hard red-flag rules.

4. Define weighted risk score and confidence score.

5. Define data models for PatientCase, Vitals, TriageResult, ActionStep, ExecutionLog, OutcomeMetrics.

6. Create synthetic demo cases in backend/app/data/demo_cases.json.

7. Create resources.json for doctors, beds, oxygen, ECG availability.

8. Create queue.csv with mock waiting patients.

9. Create an API contract document.

10. Create Antigravity task plan artifact.

Rules:

- No real patient data.

- Do not claim clinical diagnosis.

- Include missing-data and contradiction handling.

Output:

- Files created

- Data model summary

- API contract

- Handoff notes for Flutter UI developer

Phase 2 Flutter UI Prompt

Act as a senior Flutter developer and UX/UI designer for healthcare operations.

Build the mobile UI skeleton for Patient Triage Agent using mock data only.

Screens required:

1. HomeScreen

2. PatientIntakeScreen

3. TriageResultScreen

4. ContradictionScreen

5. ActionChainScreen

6. QueueDashboardScreen

7. LogsScreen

Widgets required:

- PriorityBadge

- VitalsInputCard

- SymptomChipSelector

- RiskScoreCard

- RedFlagList

- ContradictionCard

- ActionTimeline

- OutcomeMetricCard

- ExecutionLogTimeline

UX requirements:

- Red/Orange/Yellow/Green/Blue priority colors.

- Clear “clinician must confirm” safety note.

- Loading and error states placeholders.

- Professional hospital dashboard style.

- No backend integration yet unless endpoints already exist.

Output:

- Files changed

- Screens implemented

- How to run Flutter app

- Screenshots if possible

- Handoff notes for backend developer

Phase 3 Backend and Triage Engine Prompt

Act as a senior FastAPI backend engineer and clinical decision-support rules engineer.

Implement backend API and deterministic triage engine.

Tasks:

1. Implement FastAPI app in backend/app/main.py.

2. Add endpoints:

- GET /health

- GET /api/demo/cases

- POST /api/triage/evaluate

- GET /api/queue

3. Implement triage_engine.py.

4. Implement hard red-flag rules before weighted scoring.

5. Implement weighted risk_score.

6. Implement confidence score.

7. Return reasoning, red_flags, missing_fields, priority_level, and confidence.

8. Add pytest tests for five golden demo cases.

Rules:

- Deterministic output for demo.

- No LLM required for final triage priority.

- Include disclaimers in response text.

Output:

- API response examples

- Test results

- Files changed

- Handoff notes for contradiction phase

Phase 4 Contradiction and Missing Data Prompt

Act as a senior agentic AI engineer focused on evidence resolution and safety-critical workflow.

Add contradiction, stale-data, and missing-data detection to Patient Triage Agent.

Tasks:

1. Implement contradiction_service.py.

2. Implement missing_data_service.py if needed.

3. Detect conflicts between structured symptoms, nurse note, vitals, and vitals history.

4. Detect stale vitals using timestamps.

5. Add confidence penalties for missing/contradictory/stale data.

6. Return contradiction objects with evidence_a, evidence_b, conflict_type, severity, resolution_action.

7. Add endpoint GET/POST as needed for contradiction output.

8. Add tests for at least five contradiction cases.

9. Update Flutter mock/UI data contract if needed.

Rules:

- Never hide contradictions.

- If critical vitals conflict with symptoms, prioritize safety and ask for recheck.

Output:

- Contradiction examples

- Test results

- API contract updates

- Handoff notes for action-planner phase

Phase 5 Action Planner and Recovery Prompt

Act as a senior agentic workflow engineer, simulation architect, and healthcare operations planner.

Implement action-chain planning, constraint checking, execution simulation, and failure recovery.

Tasks:

1. Implement planner_service.py.

2. Implement constraint_service.py.

3. Implement executor_service.py.

4. Implement recovery_service.py.

5. Generate 3–5 connected actions based on priority.

6. Check constraints: doctor availability, bed availability, oxygen/ECG availability, wait time, alert deadline.

7. Simulate each action with visible state updates.

8. Force one failure: doctor alert API fails on first attempt.

9. Retry once.

10. If retry fails, fallback to local urgent queue/SMS draft.

11. Save action_execution_log.json.

12. Generate outcome_metrics.json.

13. Add endpoints:

- POST /api/actions/plan

- POST /api/actions/execute

- GET /api/outcome

- GET /api/logs

- POST /api/demo/run-full

14. Add tests for retry, fallback, and infeasible resource constraints.

Output:

- Action chain examples

- Failure/recovery log example

- Outcome metrics

- Test results

Phase 6 Mobile Integration Prompt

Act as a senior Flutter integration engineer and UX polish lead.

Connect the Patient Triage Agent Flutter app to the FastAPI backend.

Tasks:

1. Create ApiService.

2. Add models for PatientCase, TriageResult, ActionStep, ExecutionLog, OutcomeMetrics.

3. Connect intake form to POST /api/triage/evaluate.

4. Connect action screens to /api/actions/plan and /api/actions/execute.

5. Connect dashboard to /api/outcome and /api/logs.

6. Add loading states:

- Evaluating patient

- Checking contradictions

- Planning actions

- Executing action chain

- Recovering from failed alert

7. Add error handling and retry button.

8. Keep demo mock fallback if backend is offline.

9. Polish UI copy and safety messages.

Output:

- Connected screens

- Run instructions

- Error states implemented

- Screenshots

- Handoff notes for QA/docs phase

Phase 7 QA and Documentation Prompt

Act as a senior QA engineer, project manager, and technical writer.

Prepare Patient Triage Agent for final hackathon submission.

Tasks:

1. Run backend tests.

2. Run Flutter analysis/test if available.

3. Verify end-to-end demo.

4. Update README.md.

5. Create docs/demo_script.md.

6. Create docs/cost_latency_analysis.md.

7. Create docs/limitations.md.

8. Create docs/antigravity_trace_summary.md.

9. Capture Antigravity artifacts: task plan, implementation plan, terminal test output, screenshots, walkthrough notes, recovery trace.

10. Create final submission checklist.

Output:

- Test evidence

- Docs created/updated

- Demo script

- Final checklist

- Handoff notes for demo recording

Phase 8 Demo and Submission Prompt

Act as a senior product manager, demo director, and hackathon judge reviewer.

Finalize Patient Triage Agent for submission.

Tasks:

1. Review all app screens for clarity.

2. Review README against challenge criteria.

3. Prepare 3–5 minute demo script.

4. Create final submission package structure.

5. Identify weak points and quick fixes.

6. Ensure demo shows:

- patient input

- triage priority

- contradiction/missing data handling

- action chain

- failure recovery

- before/after outcome

- Antigravity artifacts/logs

Output:

- Final demo script

- Submission checklist

- Risk list

- Quick fixes only

# 20. Demo Plan and Submission Checklist

## 20.1 3–5 Minute Demo Script

| Time | What to Show | Narration |
| --- | --- | --- |
| 0:00–0:25 | Home screen | Emergency departments are overloaded. Our agent helps triage staff move from patient data to urgent action. |
| 0:25–0:55 | Input sources | We combine symptoms, vitals, nurse note, queue status, and resource availability. |
| 0:55–1:30 | Critical patient result | The agent flags Red priority because of low SpO2, low BP, and severe chest pain. |
| 1:30–2:00 | Contradiction/missing data | If data conflicts or vitals are missing, it does not guess; it asks for verification. |
| 2:00–2:50 | Action chain | The system plans connected actions: recheck vitals, alert doctor, route patient, reserve resource, schedule reassessment. |
| 2:50–3:30 | Failure recovery | Doctor alert fails, system retries, then falls back to local urgent queue/SMS draft. |
| 3:30–4:15 | Outcome dashboard | Queue position improves, expected wait time reduces, alerts and resources are logged. |
| 4:15–4:50 | Antigravity evidence | Show task plan, implementation artifact, tests, screenshots, and recovery trace. |

## 20.2 Final Submission Checklist

Mobile app runs on emulator or phone.

Backend runs locally.

One-click demo endpoint works.

Synthetic cases are available.

At least one Red case shown.

At least one contradiction/missing-data case shown.

3–5 action chain shown.

Failure recovery shown.

Before/after outcome shown.

Antigravity artifacts captured.

README complete.

Demo video 3–5 minutes.

No real patient data.

GitHub repository clean.

# 21. Risks, Limitations, and Future Scope

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Medical safety overclaim | High | Always state prototype decision support, not diagnosis. |
| Judges think it is too simple | Medium | Show full agent workflow: contradiction, action, recovery, outcome. |
| Backend/mobile integration fails during demo | High | Keep mock fallback and /api/demo/run-full endpoint. |
| Antigravity evidence missing | High | Capture task plan/test screenshots throughout phases. |
| Triage rules questioned | Medium | Say rules are simplified and ESI-inspired; not official clinical validation. |
| Privacy concern | High | Use synthetic data only and clear safety section. |

## 21.1 Future Scope

Clinical validation with licensed emergency physicians.

Integration with hospital EHR after approvals.

Voice-based nurse note entry in Urdu/English.

Offline mode for low-resource hospitals.

Federated learning or privacy-preserving analytics.

Admin dashboard for crowding prediction.

Multilingual patient-facing intake assistant, supervised by staff.

# 22. References

| Ref | Source / Use |
| --- | --- |
| R1 | Hackathon challenge brief supplied by user: Autonomous Content-to-Action Agent, mandatory mobile app, Antigravity logs, multi-source ingestion, action chain, recovery, outcome visualization. |
| R2 | Emergency Severity Index Handbook, Fifth Edition. Used only as conceptual inspiration for five-level triage framing; not implemented as official ESI. |
| R3 | NCBI Bookshelf table describing Emergency Severity Index as a five-level emergency department acuity algorithm. |
| R4 | World Health Organization, Classification of digital interventions, services and applications in health. |
| R5 | World Health Organization, Digital health topic page and global digital health strategy context. |
| R6 | Google Developers Blog: Build with Google Antigravity, agentic development platform and artifacts. |
| R7 | Google Codelabs: Getting Started with Google Antigravity. |
| R8 | Flutter documentation: Google Antigravity and Review-driven development. |
| R9 | DLA Piper Data Protection Laws of the World: Pakistan data protection overview; notes lack of comprehensive specific data protection legislation and PECA context as of 2026. |

# Appendix A — Quick Handoff Template

PHASE HANDOFF

Phase:

Owner:

Branch:

Commit hash:

Files changed:

What works:

How to run:

Tests passed:

Screenshots/artifacts:

Known issues:

Next member must do:

Do not touch/change:

# Appendix B — README Skeleton

# Patient Triage Agent / TriageFlow AI

## Problem

Emergency departments face overcrowding and manual triage pressure.

## Solution

A mobile-first, agentic triage decision-support prototype that converts patient data into priority, explanation, action chain, recovery, and outcome dashboard.

## Safety Note

This is not a diagnosis tool and not for real clinical deployment.

## Antigravity Role

Google Antigravity was used for planning, coding, testing, artifacts, screenshots, and execution trace.

## Architecture

Flutter mobile app + FastAPI backend + deterministic triage engine + action simulator.

## How to Run

Backend commands...

Mobile commands...

## Demo Flow

Patient input -> triage -> contradiction -> action chain -> recovery -> outcome.

## Limitations

Synthetic data only, simplified rules, not clinically validated.