Patient Triage Agent

TriageFlow AI

Software Requirements Specification (SRS)  +  A-to-Z Phase Execution Plan

| For | Google Antigravity Hackathon / Agentic AI Project |
| --- | --- |
| Team model | 2-member equal-responsibility model |
| Version | 2.0 |
| Date | May 13, 2026 |

Medical Safety Note: This is a triage decision-support prototype. It does not diagnose, prescribe, or replace licensed clinical judgment.

# Table of Contents

# 1. Executive Summary

The Patient Triage Agent is a mobile-first, agentic clinical decision-support prototype for emergency department triage. A nurse or doctor enters patient demographics, symptoms, vitals, wait time, risk factors, and short notes. The system returns a triage priority, reasoning, missing-data warnings, contradiction flags, recommended next actions, and simulated execution logs.

The project is designed for a two-member student team using Google Antigravity as the central development and orchestration platform. Antigravity must produce visible artifacts — task plans, implementation plans, screenshots, recordings, test outputs, decision traces, tool-call evidence, and recovery logs — because the challenge rewards agentic systems that move from input to insight to action, not only functional apps.

Version 2.0 restructures responsibilities so both members own equal workloads: comparable lines of code, comparable complexity, comparable demo-facing value. No phase is idle time for one member while the other works.

| Item | Decision |
| --- | --- |
| Project name | Patient Triage Agent |
| App name | TriageFlow AI |
| Domain | Emergency department triage / hospital queue prioritization |
| Primary user | Triage nurse / emergency doctor |
| Mandatory platform | Google Antigravity for orchestration, development trace, artifacts |
| Mobile app | Flutter |
| Backend | FastAPI (Python) |
| Database | SQLite for prototype; optional Firebase/Supabase later |
| AI logic | Rule-based triage engine + optional LLM explanation layer |
| Key demo value | Patient input → triage level → contradiction/missing-data handling → action chain → outcome simulation |

# 2. Challenge Alignment

The challenge asks for an Autonomous Content-to-Action Agent that ingests multiple content sources, extracts insights, resolves conflicting evidence, generates 3–5 interconnected actions, simulates execution, handles partial failure, and visualises outcome changes. The Patient Triage Agent maps cleanly to these requirements by treating each patient case as a multi-source operational signal.

| Challenge Requirement | Patient Triage Agent Implementation |
| --- | --- |
| Multi-source ingestion | Structured form, vitals stream, nurse note, queue CSV, bed/doctor availability JSON, hospital triage policy PDF/text, mock ambulance feed |
| Insight extraction | Urgency level, abnormal vitals, red-flag symptoms, deterioration trend, risk factors, missing fields |
| Temporal analysis | Vitals worsening over time, wait-time breach, complaint/arrival spike, bed availability decline |
| Contradiction detection | Patient says no breathing issue but SpO2 is low; nurse note says severe chest pain but checklist is empty; stale vitals conflict with latest vitals |
| Noise filtering | Duplicate patient entries, stale vitals, non-clinical notes, incomplete or low-confidence data |
| Insight resolution | Do not force priority when key data conflicts; ask for recheck or clinician verification |
| 3–5 connected actions | Assign priority, alert clinician, route patient, reserve resource, schedule reassessment |
| Constraint-based decisions | Doctor availability, bed availability, wait-time limits, alert deadline, missing vitals, API rate limit |
| Failure recovery | Alert fails → retry → fallback local queue/SMS draft; missing data → clarification action; bed unavailable → escalate |
| Outcome visualisation | Before/after queue position, risk score, expected wait time, alerts sent, resource status, audit log |

# 3. Medical Safety Positioning

This section is non-negotiable. The project must be framed as a supervised decision-support prototype. It must not claim to diagnose disease, prescribe treatment, replace clinical judgment, or be safe for real patient care without formal clinical validation.

| Safety Rule | Implementation Requirement |
| --- | --- |
| No diagnosis | Output says "possible risk indicators" and "triage priority", not disease diagnosis. |
| Human override | Every result screen has "Clinician must confirm" and "Override priority" option. |
| Emergency escalation | Red-flag symptoms and unstable vitals automatically trigger immediate clinician alert. |
| Missing data handling | If vitals are missing, system asks for vitals instead of producing high-confidence priority. |
| Low-confidence handling | Low confidence routes to "manual triage required." |
| Auditability | All inputs, score components, actions, failures, and overrides are logged. |
| No real PHI in demo | Use synthetic patient names and mock data only. |

# 4. Product Vision and Scope

## 4.1 Vision Statement

TriageFlow AI helps emergency staff prioritise patients faster, more consistently, and more transparently by combining symptoms, vitals, queue pressure, and resource availability into an explainable triage action plan.

## 4.2 Problem Statement

In many hospitals, emergency departments face overcrowding, long waits, insufficient staffing, and manual prioritisation pressure. A patient with severe risk can wait too long if information is incomplete, contradictory, or buried in notes. The project solves this as a prototype by giving triage staff a structured, explainable, and auditable urgency assessment.

## 4.3 In Scope

- Mobile app for nurse/doctor triage entry

- Mock patient queue and resource dashboard

- Rule-based triage priority engine with transparent scoring

- Contradiction and missing-data detection

- Action chain generation and simulated execution

- Failure recovery simulation

- Antigravity trace/log evidence

- README, SRS, demo script, and video plan

## 4.4 Out of Scope

- Real diagnosis or treatment recommendation

- Real hospital deployment or integration with official EHR systems

- Real patient data storage

- Regulatory approval or clinical validation

- Replacement of nurse/doctor decision-making

# 5. Stakeholders, Personas, and Use Cases

| Stakeholder | Need | How App Helps |
| --- | --- | --- |
| Triage nurse | Fast prioritisation during patient rush | Structured form, risk flags, action suggestions |
| Emergency doctor | Know who needs immediate attention | Critical alerts, top-risk queue, reasoning summary |
| Hospital admin | Improve queue visibility and audit | Dashboard metrics, logs, resource pressure view |
| Patient/family | Fairer and faster triage | Indirect benefit through urgency-based prioritisation |
| Hackathon judge | Visible agentic reasoning and outcome | Demo shows reasoning, action chain, failure recovery, measurable before/after |

## 5.1 Primary Use Cases

| UC ID | Name | Actor | Summary | Expected Output |
| --- | --- | --- | --- | --- |
| UC-01 | Evaluate new patient | Nurse | Enter demographics, symptoms, vitals, notes | Priority level, risk score, reasoning, next actions |
| UC-02 | Detect critical patient | Nurse/Doctor | Patient has red flags: chest pain + unstable vitals | Critical alert and immediate action chain |
| UC-03 | Handle missing vitals | Nurse | Symptoms entered but BP/SpO2 missing | Clarification action and manual review status |
| UC-04 | Resolve contradiction | Nurse | Text note conflicts with structured form or stale vitals | Contradiction warning and verification action |
| UC-05 | Simulate queue update | System | Priority assigned and action executed | Patient moves in queue; logs update |
| UC-06 | Recover from failed alert | System | Doctor alert API fails | Retry, fallback, and logged recovery |

# 6. System Overview and Architecture

The architecture remains simple enough for a student team but strong enough to satisfy the challenge. Keep the AI logic deterministic where possible. Use optional LLM only for explanation phrasing, not for final safety-critical priority decisions.

| Layer | Responsibility | Recommended Files |
| --- | --- | --- |
| Flutter UI | Screens, forms, queue, result cards, action timeline | mobile/lib/screens, mobile/lib/widgets |
| API Service | Calls backend endpoints and handles errors | mobile/lib/services/api_service.dart |
| Backend API | REST endpoints and request validation | backend/app/main.py |
| Triage Engine | Priority scoring and red-flag logic | backend/app/services/triage_engine.py |
| Contradiction Engine | Find conflicts and missing data | backend/app/services/contradiction_service.py |
| Planner | Generate action chain | backend/app/services/planner_service.py |
| Executor | Simulate action execution and state changes | backend/app/services/executor_service.py |
| Recovery | Retry/fallback/rollback | backend/app/services/recovery_service.py |
| Logs | Decision trace and action logs | backend/app/logs/*.json |

# 7. Functional Requirements

| ID | Requirement | Description | Priority ¦ Owner |
| --- | --- | --- | --- |
| FR-001 | Patient intake form | Allow entry of patient name/code, age, sex, pregnancy status, symptoms, duration, vitals, pain score, wait time, and notes. | High ¦ M2 |
| FR-002 | Vitals validation | Validate BP, HR, RR, temperature, SpO2, consciousness level, and pain score. | High ¦ M2 |
| FR-003 | Red-flag detection | Immediately flag severe symptoms or unstable vitals as critical/emergency. | Critical ¦ M1 |
| FR-004 | Priority assignment | Assign one of five prototype triage levels: Red, Orange, Yellow, Green, Blue. | Critical ¦ M1 |
| FR-005 | Reasoning explanation | Show why a priority was assigned using input evidence and scoring components. | High ¦ M1 |
| FR-006 | Missing data detection | Warn when key fields are missing and reduce confidence. | High ¦ M2 |
| FR-007 | Contradiction detection | Detect conflicting evidence across structured fields, notes, previous vitals, and queue records. | High ¦ M2 |
| FR-008 | Temporal deterioration | Detect worsening vitals or excessive wait time. | High ¦ M2 |
| FR-009 | Action chain generation | Generate 3–5 connected actions after triage. | Critical ¦ M1 |
| FR-010 | Constraint checking | Consider doctor availability, bed availability, alert deadline, missing data, and queue pressure. | High ¦ M1 |
| FR-011 | Action execution simulation | Simulate each action and update visible system state. | Critical ¦ M2 |
| FR-012 | Failure recovery | Retry or fallback when notification/resource update fails. | Critical ¦ M2 |
| FR-013 | Outcome dashboard | Show before/after queue position, expected wait time, risk score, and resource state. | High ¦ M2 |
| FR-014 | Audit logs | Log input, score, contradictions, actions, failures, recovery, and overrides. | Critical ¦ Both |
| FR-015 | Clinician override | Allow manual override of priority with reason. | High ¦ M2 |
| FR-016 | Demo mode | Include synthetic demo cases and one-click full run. | High ¦ Both |
| FR-017 | Antigravity evidence export | Store generated artifacts summary for demo submission. | High ¦ Both |

# 8. Non-Functional Requirements

| NFR ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-001 | Performance | Triage result returns quickly for demo | < 2 seconds local backend |
| NFR-002 | Reliability | App does not crash on missing fields | Graceful error + guidance |
| NFR-003 | Explainability | Every priority shows evidence and reason | Mandatory |
| NFR-004 | Safety | Low confidence and conflicts route to manual review | Mandatory |
| NFR-005 | Privacy | Demo uses synthetic patients only | Mandatory |
| NFR-006 | Usability | Nurse completes form quickly | < 60 seconds for demo case |
| NFR-007 | Maintainability | Backend services separated by responsibility | Clear modules |
| NFR-008 | Portability | Run locally on Windows with Android emulator/phone | Required |
| NFR-009 | Auditability | All decisions and actions persist in JSON logs | Required |
| NFR-010 | Security | No API keys committed to repository | Required — .env.example only |

# 9. Data Sources and Data Models

## 9.1 Required Demo Data Sources

| Source | Type | Example | Purpose |
| --- | --- | --- | --- |
| Patient intake form | Structured JSON | Age, symptoms, vitals | Main triage input |
| Nurse note | Unstructured text | "Patient looks pale, severe chest pain" | Extract hidden risk signals |
| Vitals history | Time-series JSON/CSV | Previous HR/SpO2 readings | Detect deterioration |
| Patient queue | CSV/table | Arrival time, current wait, queue position | Operational constraint |
| Resource dashboard | JSON/table | Available doctors, beds, oxygen, ECG | Action feasibility |
| Hospital triage policy | PDF/text mock | Red-flag rules and response targets | Policy grounding |
| Ambulance/arrival feed | JSONL mock real-time feed | Incoming critical case | Queue pressure simulation |

## 9.2 Core Data Model — PatientCase

{ "case_id": "CASE-001", "patient_code": "PT-001", "age": 58, "sex": "female", "pregnant": false, "chief_complaint": "chest pain and shortness of breath", "symptoms": ["chest_pain","shortness_of_breath","sweating"], "duration_minutes": 45, "pain_score": 9, "vitals": { "heart_rate": 124, "systolic_bp": 88, "diastolic_bp": 56, "respiratory_rate": 28, "spo2": 89, "temperature_c": 37.4, "consciousness": "alert" }, "nurse_note": "Patient appears pale and anxious. Severe chest pressure.", "arrival_time": "2026-05-13T18:30:00+05:00", "current_wait_minutes": 22 }

## 9.3 Core Data Model — TriageResult

{ "case_id": "CASE-001", "priority_level": "RED", "priority_label": "Critical - immediate clinician review", "risk_score": 0.94, "confidence": 0.88, "red_flags": ["low_spo2","hypotension","severe_chest_pain"], "contradictions": [], "missing_fields": [], "reasoning": ["SpO2 below safe threshold","Systolic BP low","Severe chest pain with sweating and shortness of breath"], "recommended_actions": ["alert_doctor","move_to_resus","prepare_ecg","reserve_oxygen","reassess_in_5_min"] }

# 10. Triage Decision Logic

A hybrid engine is used: hard safety rules first, then scoring. Hard rules prevent a dangerous case from being downgraded by a weighted average. The weighted score differentiates non-critical cases.

| Priority | Color | Meaning in Prototype | Target Response |
| --- | --- | --- | --- |
| Level 1 — Red | #D32F2F | Critical / immediate life threat suspected | Immediate clinician review |
| Level 2 — Orange | #F57C00 | Emergency / high risk but not full critical | Very urgent review |
| Level 3 — Yellow | #FBC02D | Urgent / stable but needs timely care | Prioritised queue |
| Level 4 — Green | #388E3C | Semi-urgent / lower risk | Standard queue |
| Level 5 — Blue | #1976D2 | Non-urgent / routine care | Lowest queue priority |

## 10.1 Hard Red-Flag Rules

If any critical rule is true the engine returns Red or Orange regardless of weighted score. Thresholds are simplified for prototype demonstration and must be reviewed by clinicians before any real use.

| Rule ID | Condition | Min Priority | Action | Owner |
| --- | --- | --- | --- | --- |
| RF-001 | SpO2 very low or severe breathing difficulty | Red | Immediate alert + oxygen resource check | M1 |
| RF-002 | Severe chest pain with sweating/shortness of breath | Red/Orange | Immediate doctor alert + ECG resource check | M1 |
| RF-003 | Very low systolic BP or shock signs | Red | Move to resuscitation area | M1 |
| RF-004 | Unconscious/confused/seizure | Red | Immediate clinician alert | M1 |
| RF-005 | Severe trauma/bleeding/burns | Red | Trauma pathway action | M1 |
| RF-006 | Pregnancy with bleeding/severe pain | Orange/Red | OB/emergency alert | M1 |
| RF-007 | Infant with high fever/lethargy | Orange/Red | Pediatric urgent review | M1 |

## 10.2 Weighted Risk Score

risk_score = 0.35 * vitals_risk + 0.25 * symptom_risk + 0.15 * vulnerable_patient_risk + 0.10 * pain_duration_risk + 0.10 * wait_time_risk + 0.05 * resource_pressure_risk
confidence = 1.0 - missing_data_penalty - contradiction_penalty - stale_data_penalty

| 0.85–1.00 | Red |
| --- | --- |
| 0.70–0.84 | Orange |
| 0.45–0.69 | Yellow |
| 0.25–0.44 | Green |
| 0.00–0.24 | Blue |

## 10.3 Contradiction Examples

| Contradiction | Detection Logic | Resolution Action | Owner |
| --- | --- | --- | --- |
| Form says no breathing issue but SpO2 is 88 | Symptom false + abnormal vital | Ask nurse to recheck SpO2; do not downgrade | M2 |
| Nurse note says severe chest pain but checklist empty | NLP keyword conflicts with structured field | Mark checklist incomplete; prioritise on high-risk note | M2 |
| Old vitals normal, latest vitals abnormal | Timestamp comparison | Use latest vitals; mark old vitals stale | M2 |
| Patient marked low pain but note says severe distress | Pain score vs note severity mismatch | Ask clarification; reduce confidence | M2 |
| Doctor availability zero but action routes to doctor | Resource constraint conflict | Escalate to senior nurse / alternate path | M1 |

# 11. Agentic Workflow and Action Chain

The system is demonstrated as an agentic workflow, not a single prediction. The agent must analyse, decide, act, verify, recover, and update state.

- Ingest patient case + queue + resource data

- Validate fields and detect missing/invalid values

- Extract risk signals from symptoms, vitals, and nurse note

- Detect contradictions and stale evidence

- Assign triage priority with confidence

- Generate connected action chain

- Check resource/time constraints

- Simulate action execution

- Handle failures with retry/fallback/rollback

- Show before/after operational outcome

## 11.1 Standard Action Chain

| Step | Action | When Triggered | Expected State Change | Owner |
| --- | --- | --- | --- | --- |
| 1 | Validate/recheck critical vitals | Missing/contradictory/abnormal vitals | Confidence improves or manual review required | M2 |
| 2 | Assign triage priority | Every case | Patient queue priority updated | M1 |
| 3 | Alert clinician | Red/Orange cases | Doctor/nurse notified | M1 |
| 4 | Route patient to care area | Based on priority and resource availability | Bed/area reserved or fallback route created | M1 |
| 5 | Schedule reassessment | If wait continues or risk is non-zero | Follow-up timer/log created | M2 |

## 11.2 Failure Recovery Scenarios

| Failure | System Behavior | Visible Demo Evidence |
| --- | --- | --- |
| Doctor alert API fails | Retry once; fallback to local urgent queue/SMS draft | Execution log shows failed → retry → fallback |
| Vitals missing | Create clarification task; reduce confidence; block final high-confidence result | Missing data banner |
| Resource unavailable | Choose alternate action: manual escalation or queue supervisor alert | Constraint card shows infeasible action modified |
| Contradictory data | Do not force conclusion; ask nurse verification | Contradiction card + action item |
| Backend timeout | Flutter shows retry and mock fallback in demo mode | Error state visible |

# 12. UX/UI Specification

The app should look like a clean hospital operations dashboard — simple enough for a nurse to understand quickly, rich enough to impress judges.

| Screen | Purpose | Main Components |
| --- | --- | --- |
| Splash/Home | Start demo and explain app value | Run demo, New patient, Queue dashboard |
| Patient Intake | Enter patient data | Form fields, vitals inputs, symptom chips, nurse note |
| Triage Result | Show priority and reasoning | Priority color card, risk score, confidence, red flags |
| Contradiction & Missing Data | Show safety checks | Contradiction cards, missing data warnings, recheck button |
| Action Chain | Show agent plan | Timeline of 3–5 actions, feasibility badges |
| Execution Simulation | Show actions executing | Step status, failure/retry/fallback logs |
| Queue Dashboard | Show before/after outcome | Queue order, wait time, high-risk count |
| Antigravity Logs | Show demo evidence | Decision trace, tool calls summary, artifacts list |

## 12.1 Color System

| Red — #D32F2F | Critical |
| --- | --- |
| Orange — #F57C00 | Emergency |
| Yellow — #FBC02D | Urgent |
| Green — #388E3C | Semi-urgent |
| Blue — #1976D2 | Non-urgent |
| Gray — #757575 | Unknown/manual review |

## 12.2 Patient Intake Fields

| Field | Type | Required | Validation | Owner |
| --- | --- | --- | --- | --- |
| Patient code | Text | Yes | No real patient name in demo | M2 |
| Age | Number | Yes | 0–120 | M2 |
| Sex | Dropdown | Yes | Female/Male/Other/Unknown | M2 |
| Pregnancy status | Boolean | Conditional | Required if applicable | M2 |
| Chief complaint | Text | Yes | Minimum 3 characters | M2 |
| Symptoms | Multi-select chips | Yes | At least one | M2 |
| Pain score | 0–10 slider | Yes | 0–10 | M2 |
| Duration | Number | Yes | Minutes/hours | M2 |
| Vitals | Numeric group | Recommended | Warn if missing | M2 |
| Nurse note | Text area | Optional but encouraged | Extract keywords | M2 |

# 13. Backend API Specification

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /health | GET | Backend health check |
| /api/demo/cases | GET | Return synthetic demo cases |
| /api/triage/evaluate | POST | Evaluate one patient case |
| /api/queue | GET | Return current queue state |
| /api/actions/plan | POST | Generate action chain |
| /api/actions/execute | POST | Simulate action execution |
| /api/outcome | GET | Return before/after metrics |
| /api/logs | GET | Return decision/action logs |
| /api/demo/run-full | POST | One-click full demo pipeline |

# 14. Security, Privacy, and Audit Requirements

Pakistan currently does not have a fully enacted GDPR-style general data protection statute. Proposed personal data protection frameworks and PECA-related obligations make privacy-aware design important. For this academic prototype, avoid real patient data entirely.

| Synthetic data only | Use PT-001, PT-002 etc. No real names, CNICs, phone numbers, or addresses. |
| --- | --- |
| No secrets in repo | Use .env.example and .gitignore. |
| Local logs only | Store demo logs under backend/app/logs. |
| Audit trail | Every decision includes timestamp, input summary, score, actions, and recovery. |
| Role-aware UI | Prototype roles: nurse, doctor, admin. |
| Human override | Override logs require reason. |
| Data deletion | Add clear-logs button for demo. |

# 15. Testing and Validation Plan

| Test Type | What to Test | Example |
| --- | --- | --- |
| Unit tests | Scoring and red-flag rules | Low SpO2 returns Red/Orange |
| Contradiction tests | Structured vs note conflict | Checklist no chest pain, note severe chest pain |
| Missing data tests | Vitals absent | Confidence lowered + clarification action |
| Action planner tests | 3–5 actions generated | Red case gets alert + route + reassess |
| Constraint tests | No doctor available | Fallback escalation created |
| Recovery tests | Alert fails | Retry + fallback logged |
| API tests | FastAPI endpoints | /api/demo/run-full returns full result |
| Flutter tests | UI does not crash | Empty fields show validation |
| Demo tests | End-to-end run | One-click demo works smoothly |

## 15.1 Golden Demo Cases

| Case | Input Pattern | Expected Output | Primary Owner |
| --- | --- | --- | --- |
| CASE-001 Critical chest pain | Older patient, chest pain, low BP, low SpO2 | Red + immediate alert + resource reservation | M1 |
| CASE-002 Moderate fever | Adult fever, stable vitals, pain 4 | Yellow/Green + standard queue | M1 |
| CASE-003 Missing vitals | Symptoms entered but vitals missing | Manual review + clarification action | M2 |
| CASE-004 Contradiction | No breathing symptom but SpO2 low | Orange/Red + recheck SpO2 | M2 |
| CASE-005 Pediatric risk | Infant fever/lethargy | Orange/Red + pediatric urgent alert | M1 |

# 16. Project Folder Structure

patient-triage-agent/
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── config.py
│   │   ├── models/          (patient_models.py, triage_models.py, action_models.py, log_models.py)
│   │   ├── services/        (triage_engine.py, contradiction_service.py, planner_service.py,
│   │   │                     constraint_service.py, executor_service.py, recovery_service.py, outcome_service.py)
│   │   ├── data/            (demo_cases.json, queue.csv, resources.json, vitals_history.json, triage_policy_mock.txt)
│   │   └── logs/            (decision_trace.json, action_execution_log.json, antigravity_trace_summary.md)
│   └── tests/
├── mobile/
│   └── lib/
│       ├── main.dart
│       ├── screens/
│       ├── widgets/
│       ├── models/
│       ├── services/api_service.dart
│       └── theme/
├── docs/                    (SRS.docx, architecture.md, demo_script.md, screenshots/)
├── demo/                    (demo_video.mp4, demo_inputs/, demo_outputs/)
├── .agent/rules/            (patient-triage-safety.md)
├── README.md
├── .gitignore
└── .env.example

# 17. Tools, Installation, and Setup

| Tool | Purpose | Install/Use Notes |
| --- | --- | --- |
| Google Antigravity | Core agentic IDE and orchestration evidence | Use Review-driven development, approve commands carefully |
| Chrome | Required for Antigravity browser features | Install latest stable Chrome |
| Git + GitHub | Version control and collaboration | Use phase branches |
| Python 3.11+ | Backend | Use virtual environment |
| FastAPI + Uvicorn | Backend API | Local REST API |
| Flutter SDK | Mobile app | Android build |
| Android Studio | Emulator and SDK tools | Use emulator or physical Android phone |
| Postman/Thunder Client | API testing | Optional |
| OBS Studio | Demo recording | 3–5 minute video |

# 18. Two-Member Phase Execution Plan (v2.0 — Equal Responsibility)

Version 2.0 restructures all phases so both members carry equal workload in terms of code volume, system complexity, and demo-facing value. Phases 2/3, 6/7 run in parallel. Phase 5 is split into two simultaneous sub-phases. No member is idle while the other works.

| Phase | Owner | Title | Main Work | Cumulative % |
| --- | --- | --- | --- | --- |
| 0 | Both | Setup & Safety Rules | Repo, tools, Antigravity safety rules, hello-world verification | 5% |
| 1 | Both (Joint) | Architecture & Data Contract | Co-design architecture, data models, API contract, demo data | 15% |
| 2 ‖ | M2 | Flutter UI Skeleton | All 8 screens, widgets, mock data, colour system | 25% |
| 3 ‖ | M1 | Backend & Triage Engine | FastAPI, hard-rule engine, weighted scorer, pytest suite | 40% |
| 4 | M2 | Evidence Pipeline | Contradiction, missing-data, stale-vitals detection; confidence penalties | 55% |
| 5A ‖ | M1 | Action Planner & Constraints | Planner service, constraint checker, action chain API | 65% |
| 5B ‖ | M2 | Execution Simulator & Recovery | Executor, forced failure, retry/fallback/rollback, outcome metrics | 72% |
| 6A ‖ | M1 | Backend Integration (M1 modules) | Wire triage engine + planner into Flutter | 80% |
| 6B ‖ | M2 | Backend Integration (M2 modules) | Wire evidence pipeline + executor + outcome into Flutter | 85% |
| 7A ‖ | M1 | Backend QA & Antigravity Artifacts | Backend tests, README, trace summary, cost/latency doc | 92% |
| 7B ‖ | M2 | Flutter QA & Demo Script | Flutter tests, demo script, UX polish, screenshots | 95% |
| 8 | Both | Demo Video & Submission | Record together; each narrates their own modules | 100% |

‖ = runs in parallel with the adjacent phase

| Phase 0: Setup and Antigravity Safety |  |
| --- | --- |
| Owner | Both |
| Completion | 5% of total project |

### Tasks

- Install Antigravity, Chrome, Git, Python 3.11+, Flutter, Android Studio on both machines

- Open project in Antigravity workspace; enable Review-driven development

- Create .gitignore, .env.example, and README.md skeleton

- Confirm backend and mobile run at least hello-world level

- Create .agent/rules/patient-triage-safety.md

- Agree on git branching model (feature branches per phase)

### Deliverables / Definition of Done

- Project opens in Antigravity without errors

- flutter doctor passes on Member 2 machine

- Backend /health route returns 200 on Member 1 machine

- GitHub phase branches created

- Safety rules file committed

### Handoff Checklist

- Both members confirm dev environment works before proceeding

- Push Phase 0 branch and open PR for review

- Agree on data contract format (JSON schema) for Phase 1

| Phase 1: Architecture and Data Contract (Joint) |  |
| --- | --- |
| Owner | Both |
| Completion | 15% of total project |

### Tasks

- Both members together: define architecture diagram in docs/architecture.md

- Define 5 triage levels, hard red-flag rules, scoring formula, and safety disclaimers

- Both members together: finalise Python data models (PatientCase, Vitals, TriageResult, ActionStep, ExecutionLog, OutcomeMetrics)

- Member 1: create synthetic demo cases in backend/app/data/demo_cases.json

- Member 2: create resources.json and queue.csv with mock data

- Both: agree on API contract and document it in README

- Antigravity task-plan artifact for this phase must be captured

### Deliverables / Definition of Done

- docs/architecture.md complete

- backend/app/models/*.py complete with all data classes

- backend/app/data/ populated with demo cases, resources, queue

- API contract section in README agreed by both members

- Antigravity task-plan screenshot captured

### Handoff Checklist

- Member 1 proceeds to Phase 3 (backend); Member 2 proceeds to Phase 2 (Flutter) — simultaneously

- Both must not change shared data models without notifying the other

- Commit and push Phase 1 branch before splitting

| Phase 2 (parallel with Phase 3): Flutter UI Skeleton |  |
| --- | --- |
| Owner | Member 2 |
| Completion | 25% of total project |

### Tasks

- Build all 8 screens using mock data: Home, PatientIntake, TriageResult, ContradictionScreen, ActionChainScreen, ExecutionSimulationScreen, QueueDashboardScreen, LogsScreen

- Create reusable widgets: PriorityBadge, VitalsInputCard, SymptomChipSelector, RiskScoreCard, RedFlagList, ContradictionCard, ActionTimeline, OutcomeMetricCard, ExecutionLogTimeline

- Implement colour-coded priority cards using the approved colour system

- Add form validation UI (not connected to backend yet)

- Add loading and error state placeholder components

- Save screenshots of all screens

### Deliverables / Definition of Done

- Mobile app runs; all screens navigate

- Mock triage result visible with correct priority colours

- All form fields render with validation messages

- docs/screenshots/ updated with all screen captures

- ApiService.dart stub created (empty methods, no backend calls yet)

### Handoff Checklist

- Push Phase 2 branch; flag Member 1 to review screen structure

- Document which mock data shapes are expected (for Member 1 to match)

- Do not implement real backend calls — that is Phase 6B

| Phase 3 (parallel with Phase 2): Backend API and Triage Engine |  |
| --- | --- |
| Owner | Member 1 |
| Completion | 40% of total project |

### Tasks

- Implement FastAPI app in backend/app/main.py with CORS and exception handlers

- Implement hard red-flag rule engine in triage_engine.py (RF-001 through RF-007)

- Implement weighted risk score calculator

- Implement confidence score with missing-data and stale-data penalties

- Return deterministic JSON responses with reasoning, red_flags, missing_fields, priority_level, confidence

- Implement endpoints: GET /health, GET /api/demo/cases, POST /api/triage/evaluate, GET /api/queue

- Add pytest tests for all five golden demo cases (CASE-001 through CASE-005)

### Deliverables / Definition of Done

- GET /health returns 200

- POST /api/triage/evaluate returns correct priority for all 5 golden cases

- GET /api/demo/cases returns synthetic demo data

- pytest passes for core scoring and red-flag logic

- All responses include reasoning array

### Handoff Checklist

- Push Phase 3 branch; hand off to Member 2 for Phase 4

- Share Postman collection or curl examples for all endpoints

- Do not implement planner or executor — that is Phase 5A

| Phase 4: Evidence Pipeline — Contradiction, Missing Data, Stale Vitals |  |
| --- | --- |
| Owner | Member 2 |
| Completion | 55% of total project |

### Tasks

- Implement contradiction_service.py: detect conflicts between symptoms, nurse note, vitals, and vitals history

- Implement missing data detector: identify absent required vitals and reduce confidence score accordingly

- Implement stale vitals detection using timestamp comparison

- Return contradiction objects with evidence_a, evidence_b, conflict_type, severity, and resolution_action

- Add confidence penalties for missing, contradictory, and stale data

- Extend POST /api/triage/evaluate to include contradictions and missing_fields in response

- Add pytest tests for at least 5 contradiction scenarios

- Prepare Flutter ContradictionCard and MissingDataBanner widgets for real data

### Deliverables / Definition of Done

- Contradiction service correctly identifies all 5 contradiction types from Section 10.3

- Missing vitals reduce confidence score by documented penalty amount

- Stale vitals flagged when timestamp delta exceeds threshold

- Tests pass for contradiction detection

- Triage result endpoint now returns contradictions and missing_fields arrays

### Handoff Checklist

- Push Phase 4 branch; flag Member 1 to begin Phase 5A simultaneously

- Update API contract in README with new contradiction response fields

- Coordinate with Member 1 on shared response schema changes

| Phase 5A (parallel with Phase 5B): Action Planner and Constraint Checker |  |
| --- | --- |
| Owner | Member 1 |
| Completion | 65% of total project |

### Tasks

- Implement planner_service.py: generate 3–5 connected actions based on priority level

- Implement constraint_service.py: check doctor availability, bed availability, oxygen/ECG availability, wait time, alert deadline

- For infeasible actions, generate fallback alternatives and document in constraint_card

- Implement POST /api/actions/plan endpoint returning action chain with feasibility badges

- Add constraint-fail scenarios: zero doctors available → escalate to senior nurse

- Add tests for planner and constraint checker covering all 5 priority levels

### Deliverables / Definition of Done

- POST /api/actions/plan returns 3–5 actions for each priority level

- Infeasible actions replaced with documented fallback alternatives

- Constraint cards show why an action was modified

- Tests pass for planner and constraint logic

### Handoff Checklist

- Push Phase 5A branch; wait for Member 2 Phase 5B completion before merging

- Coordinate on shared action state format used by executor (Member 2)

- Do not implement execution or recovery — that is Phase 5B

| Phase 5B (parallel with Phase 5A): Execution Simulator and Failure Recovery |  |
| --- | --- |
| Owner | Member 2 |
| Completion | 72% of total project |

### Tasks

- Implement executor_service.py: simulate each action step-by-step with visible state updates

- Force one alert failure on first attempt for demo purposes (doctor alert API fails)

- Implement recovery_service.py: retry once; if retry fails, fallback to local urgent queue/SMS draft; rollback on total failure

- Save action_execution_log.json with full step status history

- Generate outcome_metrics.json: before/after queue position, wait time delta, risk score change, alerts sent

- Implement endpoints: POST /api/actions/execute, GET /api/outcome, GET /api/logs, POST /api/demo/run-full

- Add tests for retry logic, fallback, and rollback scenarios

### Deliverables / Definition of Done

- POST /api/actions/execute shows step-by-step state changes

- Forced failure, retry, and fallback visible in execution log

- GET /api/outcome returns before/after metrics

- GET /api/logs returns complete decision and action trace

- POST /api/demo/run-full runs the complete pipeline in one call

- Tests pass for recovery scenarios

### Handoff Checklist

- Push Phase 5B branch; coordinate merge with Phase 5A

- Share action_execution_log.json format with Member 1 for Antigravity artifacts phase

- Proceed to Phase 6B (Flutter integration of executor + outcome)

| Phase 6A (parallel with Phase 6B): Flutter Integration — Triage Engine and Planner Modules |  |
| --- | --- |
| Owner | Member 1 |
| Completion | 80% of total project |

### Tasks

- Wire PatientIntakeScreen form to POST /api/triage/evaluate

- Wire TriageResultScreen to display priority, risk score, confidence, red flags, and reasoning from live backend

- Wire ActionChainScreen to POST /api/actions/plan with feasibility badges

- Add loading states: Evaluating patient, Checking contradictions, Planning actions

- Add error handling and retry button for backend failures

- Keep demo mock fallback active if backend is offline

### Deliverables / Definition of Done

- Intake form submits to backend and displays real triage result

- Action chain screen shows live planner response with constraint badges

- Loading and error states visible

- Mock fallback works when backend is offline

### Handoff Checklist

- Push Phase 6A branch; flag Member 2 when integration is stable

- Do not modify executor or outcome screens — that is Phase 6B

| Phase 6B (parallel with Phase 6A): Flutter Integration — Evidence Pipeline, Executor, and Outcome Modules |  |
| --- | --- |
| Owner | Member 2 |
| Completion | 85% of total project |

### Tasks

- Wire ContradictionScreen and MissingDataBanner to live contradiction and missing_fields data from backend

- Wire ExecutionSimulationScreen to POST /api/actions/execute with step-by-step animation

- Wire QueueDashboardScreen to GET /api/outcome for before/after metrics

- Wire LogsScreen to GET /api/logs for full decision trace

- Add loading states: Executing action chain, Recovering from failed alert

- Polish demo mode: one-click full run button triggers POST /api/demo/run-full and animates all screens

- Polish safety messages and clinician-confirmation language across all screens

### Deliverables / Definition of Done

- Contradiction and missing-data cards display live backend data

- Execution simulation animates step-by-step with failure/retry/fallback visible

- Outcome dashboard shows before/after metrics from backend

- Logs screen shows complete trace

- One-click demo button works end-to-end

### Handoff Checklist

- Push Phase 6B branch; coordinate merge with Phase 6A

- Both members do a joint end-to-end demo run before Phase 7

| Phase 7A (parallel with Phase 7B): Backend QA and Antigravity Artifacts |  |
| --- | --- |
| Owner | Member 1 |
| Completion | 92% of total project |

### Tasks

- Run full pytest suite and document results

- Write README.md covering problem, solution, architecture, setup commands, and demo flow

- Create docs/architecture.md final version

- Create docs/cost_latency_analysis.md

- Create docs/limitations.md with safety and scope disclaimers

- Collect all Antigravity artifacts: task plans, implementation plans, terminal test output, recovery traces

- Create backend/app/logs/antigravity_trace_summary.md

- Verify /api/demo/run-full returns complete result in under 2 seconds

### Deliverables / Definition of Done

- All pytest tests pass with evidence captured

- README complete and accurate

- All docs/ files complete

- Antigravity trace summary includes: task plans, screenshots, test output, recovery log

- Performance target verified

### Handoff Checklist

- Push Phase 7A branch; hand off complete docs to Member 2 for demo script

- Do not change backend code after this phase without informing Member 2

| Phase 7B (parallel with Phase 7A): Flutter QA and Demo Script |  |
| --- | --- |
| Owner | Member 2 |
| Completion | 95% of total project |

### Tasks

- Run flutter analyze and fix all warnings

- Test all screens manually on emulator for all 5 demo cases

- Take final screenshots of every screen for docs/screenshots/

- Create docs/demo_script.md with narration for each screen and timing

- Polish UI copy: safety messages, button labels, card headings

- Identify and fix any UI crashes or layout issues

- Verify one-click demo button works reliably for 5 consecutive runs

### Deliverables / Definition of Done

- flutter analyze returns zero errors

- All 5 demo cases run without crash

- Final screenshots captured

- Demo script complete with timings matching Section 20.1

- UI polish complete

### Handoff Checklist

- Push Phase 7B branch; share demo script with Member 1 for Phase 8 recording

- Flag any backend issues to Member 1 before recording begins

| Phase 8: Demo Video and Submission |  |
| --- | --- |
| Owner | Both |
| Completion | 100% of total project |

### Tasks

- Record 3–5 minute demo video together using OBS Studio

- Member 1 narrates: architecture, triage engine, action planner, Antigravity artifacts, backend QA results

- Member 2 narrates: UI screens, evidence pipeline, execution simulation, failure recovery, outcome dashboard

- Polish final submission folder structure

- Complete final GitHub repository check (no secrets, no real data, clean history)

- Submit all required deliverables per challenge checklist

### Deliverables / Definition of Done

- demo/demo_video.mp4 is 3–5 minutes

- All 8 demo script beats covered in video

- GitHub repository is clean and public

- Final submission checklist complete (Section 20.2)

- Both members credited in README

### Handoff Checklist

- Both members review final submission before clicking submit

- Archive Antigravity workspace screenshots as backup evidence

# 19. Antigravity Prompt Library

Use these prompts directly inside Antigravity. Before each phase, paste the relevant prompt into Agent Manager. Ask Antigravity to produce a plan artifact first. Review the plan before allowing file edits or terminal commands.

### Global Rules Prompt

You are working on Patient Triage Agent, a mobile-first clinical decision-support prototype.
This is NOT a diagnosis tool and NOT a replacement for licensed clinical judgment.
Use Google Antigravity as the central development platform.
Always use review-driven development.
Do not run destructive commands without asking.
Do not delete existing files unless I explicitly approve.
Do not store real patient data. Use synthetic demo data only.
Every clinical output must include uncertainty, reasoning, and clinician confirmation language.
Every Red/Orange priority must generate an action chain.
Every contradiction or missing critical field must generate a clarification/manual-review action.
Produce artifacts: task plan, implementation plan, test results, screenshots, and recovery trace.

### Phase 1 — Architecture (Joint Session) Prompt

Act as a senior agentic AI engineer, medical safety analyst, and software architect.
Both team members are present. Facilitate a joint architecture session.
Tasks:
1. Create docs/architecture.md.
2. Define 5 prototype priority levels: Red, Orange, Yellow, Green, Blue.
3. Define hard red-flag rules (RF-001 through RF-007).
4. Define weighted risk score and confidence score formulas.
5. Define all data models: PatientCase, Vitals, TriageResult, ActionStep, ExecutionLog, OutcomeMetrics.
6. Member 1 creates demo_cases.json; Member 2 creates resources.json and queue.csv.
7. Agree on and document the API contract.
8. Create Antigravity task-plan artifact and screenshot it.
Rules: No real patient data. No clinical diagnosis claims. Include missing-data and contradiction handling.
Output: Files created, data model summary, API contract, split handoff notes for both members.

### Phase 2 — Flutter UI (Member 2) Prompt

Act as a senior Flutter developer and UX/UI designer for healthcare operations.
Build the mobile UI skeleton for Patient Triage Agent using mock data only.
Screens: Home, PatientIntake, TriageResult, ContradictionScreen, ActionChainScreen, ExecutionSimulationScreen, QueueDashboardScreen, LogsScreen.
Widgets: PriorityBadge, VitalsInputCard, SymptomChipSelector, RiskScoreCard, RedFlagList, ContradictionCard, ActionTimeline, OutcomeMetricCard, ExecutionLogTimeline.
UX: Red/Orange/Yellow/Green/Blue priority colours. Clear safety notes. Loading and error state placeholders. Professional hospital dashboard style. No backend integration yet.
Output: Files changed, screens implemented, run instructions, screenshots, handoff notes.

### Phase 3 — Backend and Triage Engine (Member 1) Prompt

Act as a senior FastAPI backend engineer and clinical decision-support rules engineer.
Implement backend API and deterministic triage engine.
Tasks: FastAPI app, hard red-flag rules (RF-001 through RF-007), weighted risk_score, confidence score, deterministic JSON responses.
Endpoints: GET /health, GET /api/demo/cases, POST /api/triage/evaluate, GET /api/queue.
Add pytest tests for all 5 golden demo cases.
Rules: Deterministic output for demo. No LLM for final priority. Include disclaimers in response text.
Output: API response examples, test results, files changed, handoff notes.

### Phase 4 — Evidence Pipeline (Member 2) Prompt

Act as a senior agentic AI engineer focused on evidence resolution and safety-critical workflow.
Add contradiction, stale-data, and missing-data detection.
Tasks: contradiction_service.py, missing data detector, stale vitals detection (timestamp), confidence penalties, contradiction objects with evidence_a/evidence_b/conflict_type/severity/resolution_action.
Extend POST /api/triage/evaluate to return contradictions and missing_fields arrays.
Add tests for at least 5 contradiction scenarios.
Rules: Never hide contradictions. If critical vitals conflict with symptoms, prioritise safety and ask for recheck.
Output: Contradiction examples, test results, API contract updates, handoff notes.

### Phase 5A — Action Planner and Constraints (Member 1) Prompt

Act as a senior agentic workflow engineer and healthcare operations planner.
Implement planner_service.py and constraint_service.py.
Tasks: Generate 3–5 connected actions based on priority. Check constraints: doctor availability, bed availability, oxygen/ECG, wait time, alert deadline.
For infeasible actions, generate fallback alternatives.
Endpoint: POST /api/actions/plan.
Add tests for planner and constraint logic across all 5 priority levels.
Output: Action chain examples, constraint card examples, test results.

### Phase 5B — Execution Simulator and Recovery (Member 2) Prompt

Act as a senior agentic simulation architect and failure-recovery engineer.
Implement executor_service.py and recovery_service.py.
Tasks: Simulate each action step-by-step with state updates. Force doctor alert failure on first attempt. Retry once. If retry fails, fallback to local urgent queue/SMS draft. Generate outcome_metrics.json (before/after queue, wait time, risk score).
Endpoints: POST /api/actions/execute, GET /api/outcome, GET /api/logs, POST /api/demo/run-full.
Add tests for retry, fallback, and rollback.
Output: Execution log example, failure/recovery trace, outcome metrics, test results.

### Phase 6A — Flutter Integration — M1 Modules (Member 1) Prompt

Act as a senior Flutter integration engineer.
Wire Member 1 backend modules into the Flutter app.
Tasks: Connect PatientIntakeScreen to POST /api/triage/evaluate. Connect TriageResultScreen to live backend. Connect ActionChainScreen to POST /api/actions/plan. Add loading states and error handling. Keep demo mock fallback if backend is offline.
Output: Connected screens, run instructions, error states implemented.

### Phase 6B — Flutter Integration — M2 Modules (Member 2) Prompt

Act as a senior Flutter integration engineer and UX polish lead.
Wire Member 2 backend modules into the Flutter app.
Tasks: Connect ContradictionScreen and MissingDataBanner to live backend. Connect ExecutionSimulationScreen to POST /api/actions/execute with step-by-step animation. Connect QueueDashboardScreen to GET /api/outcome. Connect LogsScreen to GET /api/logs. Add loading states. Polish one-click demo button for POST /api/demo/run-full. Polish all safety messages.
Output: Connected screens, run instructions, screenshots, handoff notes.

### Phase 7A — Backend QA and Artifacts (Member 1) Prompt

Act as a senior QA engineer and technical writer.
Tasks: Run full pytest suite and document results. Write README.md. Create docs/architecture.md final version, docs/cost_latency_analysis.md, docs/limitations.md. Collect all Antigravity artifacts. Create antigravity_trace_summary.md. Verify /api/demo/run-full performance target.
Output: Test evidence, docs created, Antigravity trace summary, final checklist.

### Phase 7B — Flutter QA and Demo Script (Member 2) Prompt

Act as a senior QA engineer and demo director.
Tasks: Run flutter analyze, fix all warnings. Test all 5 demo cases on emulator. Take final screenshots. Create docs/demo_script.md with screen-by-screen narration and timing. Polish all UI copy and safety messages.
Output: Test evidence, final screenshots, demo script, UI polish notes.

### Phase 8 — Demo and Submission (Both) Prompt

Act as a senior product manager and hackathon judge reviewer.
Both members present. Record 3–5 minute demo video.
Tasks: Member 1 narrates architecture, triage engine, action planner, Antigravity artifacts. Member 2 narrates UI, evidence pipeline, execution simulation, failure recovery, outcome dashboard. Create final submission package. Complete GitHub repository check.
Output: Final demo script, submission checklist, quick-fix list.

# 20. Demo Plan and Submission Checklist

## 20.1 3–5 Minute Demo Script

| Time | Screen | Narrator | What to Show | Narration |
| --- | --- | --- | --- | --- |
| 0:00–0:25 | Home | M2 | App value proposition | Emergency departments are overloaded. Our agent helps triage staff move from patient data to urgent action. |
| 0:25–0:55 | Input sources | M1 | Multi-source ingestion | We combine symptoms, vitals, nurse note, queue status, and resource availability — just like the challenge requires. |
| 0:55–1:30 | Critical patient result | M1 | Red priority result | The triage engine flags Red because of low SpO2, low BP, and severe chest pain. Here is the evidence chain. |
| 1:30–2:00 | Contradiction screen | M2 | Evidence pipeline | If data conflicts or vitals are missing, the agent does not guess — it flags the contradiction and asks for verification. |
| 2:00–2:50 | Action chain | M1 | Planner + constraints | The planner generates five connected actions with constraint badges. One action is infeasible — here is the fallback. |
| 2:50–3:30 | Execution simulation | M2 | Executor + recovery | Doctor alert fails. The agent retries. Retry fails. Fallback to local urgent queue. Full trace logged. |
| 3:30–4:15 | Outcome dashboard | M2 | Before/after metrics | Queue position improves, expected wait time reduces, alerts and resources are logged. |
| 4:15–4:50 | Antigravity evidence | M1 | Artifacts and trace | Task plan, implementation artifact, test output, recovery trace — all produced by Antigravity. |

## 20.2 Final Submission Checklist

- Mobile app runs on emulator or physical phone

- Backend runs locally on one or both machines

- POST /api/demo/run-full works end-to-end

- Synthetic demo cases available (CASE-001 through CASE-005)

- At least one Red case demonstrated

- At least one contradiction/missing-data case demonstrated

- 3–5 action chain demonstrated

- Failure recovery (retry + fallback) demonstrated

- Before/after outcome dashboard shown

- Antigravity artifacts captured (task plans, test output, trace summary, screenshots)

- README complete and accurate

- Demo video is 3–5 minutes

- No real patient data anywhere in repository

- GitHub repository is clean (no secrets, no debug files)

- Both members credited as equal contributors in README

# 21. Risks, Limitations, and Future Scope

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Medical safety overclaim | High | Always state prototype decision support, not diagnosis |
| Judges think it is too simple | Medium | Show full agent workflow: contradiction, action, recovery, outcome |
| Backend/mobile integration fails during demo | High | Keep mock fallback and /api/demo/run-full endpoint |
| Antigravity evidence missing | High | Capture task plan and test screenshots throughout every phase |
| Triage rules questioned | Medium | State rules are simplified and ESI-inspired; not official clinical validation |
| Privacy concern | High | Use synthetic data only and include clear safety section |
| Workload imbalance between members | Medium | v2.0 phase plan enforces equal ownership; raise issues at each phase handoff |

## 21.1 Future Scope

- Clinical validation with licensed emergency physicians

- Integration with hospital EHR after regulatory approval

- Voice-based nurse note entry in Urdu/English

- Offline mode for low-resource hospitals

- Federated learning or privacy-preserving analytics

- Admin dashboard for crowding prediction

- Multilingual patient-facing intake assistant, supervised by staff

# 22. References

| R1 | Hackathon challenge brief: Autonomous Content-to-Action Agent, mandatory mobile app, Antigravity logs, multi-source ingestion, action chain, recovery, outcome visualisation. |
| --- | --- |
| R2 | Emergency Severity Index Handbook, Fifth Edition. Used only as conceptual inspiration for five-level triage framing; not implemented as official ESI. |
| R3 | NCBI Bookshelf: Emergency Severity Index as a five-level emergency department acuity algorithm. |
| R4 | World Health Organization, Classification of digital interventions, services and applications in health. |
| R5 | World Health Organization, Digital health topic page and global digital health strategy context. |
| R6 | Google Developers Blog: Build with Google Antigravity, agentic development platform and artifacts. |
| R7 | Google Codelabs: Getting Started with Google Antigravity. |
| R8 | Flutter documentation: Google Antigravity and Review-driven development. |
| R9 | DLA Piper Data Protection Laws of the World: Pakistan data protection overview; notes lack of comprehensive specific legislation and PECA context as of 2026. |

# Appendix A — Handoff Template

PHASE HANDOFF
Phase:
Owner:
Branch:
Commit hash:
Files changed:
What works:
How to run:
Tests passed:
Screenshots/artifacts:
Known issues:
Next member must do:
Do not touch/change:

# Appendix B — README Skeleton

# Patient Triage Agent / TriageFlow AI
## Contributors
- Member 1: Backend, triage engine, action planner, constraints, backend QA, Antigravity artifacts
- Member 2: Flutter UI, evidence pipeline, execution simulator, recovery, Flutter QA, demo script
## Problem
Emergency departments face overcrowding and manual triage pressure.
## Solution
A mobile-first, agentic triage decision-support prototype.
## Safety Note
This is not a diagnosis tool and not for real clinical deployment.
## Antigravity Role
Used for planning, coding, testing, artifacts, screenshots, and execution trace.
## Architecture
Flutter + FastAPI + deterministic triage engine + action simulator.
## How to Run
[Backend and mobile commands here]
## Demo Flow
Patient input → triage → contradiction → action chain → recovery → outcome
## Limitations
Synthetic data only, simplified rules, not clinically validated.